# SRXFAC009B Plan, develop and commission facility development

Release: 1

SRXFAC009B Plan, develop and commission facility development

# Modification History

Not applicable.

# Unit Descriptor

This unit has been developed for the Community Recreation, Fitness, Outdoor Recreation and Sport Industry Training Packages.

This unit covers the knowledge and skills to establish the need and requirements for facility development and to plan and facilitate that development.

This unit has been developed for the Community Recreation, Fitness, Outdoor Recreation and Sport Industry Training Packages.

This unit covers the knowledge and skills to establish the need and requirements for facility development and to plan and facilitate that development.

# Application of the Unit

Not applicable.

# Licensing/Regulatory Information

Not applicable.

# Pre-Requisites

Not applicable.

# Employability Skills Information

Not applicable.

# Elements and Performance Criteria Pre-Content

Not applicable.

# Elements and Performance Criteria

| Elements and Performance Criteria |  |  |  |
| --- | --- | --- | --- |
| Element |  | Performance Criteria |  |
| 1 | Commission improvements to a facility | 1.1 | Gather information and data from the monitoring of operations to indicate the need for an increase or decrease in specific facility areas |
|  |  | 1.2 | Make recommendations for development of facilities and equipment to the appropriate person in a form suitable to their needs and response and within the specified time |
|  |  | 1.3 | Analyse and evaluate the disruptions to the service in carrying out improvements and take measures to minimise inconvenience |
|  |  | 1.4 | Ensure planned improvements bring the facility up to a standard suitable for its purpose and all relevant health and safety requirements |
| 2 | Establish the need for a new facility | 2.1 | Identify user groups and collect background information on their needs |
|  |  | 2.2 | Establish user groups requirements for the facility using consultation mechanisms |
|  |  | 2.3 | Consider service trends and developments and identify current or predicted obstacles and resources for the new facility |
|  |  | 2.4 | Undertake negotiations with and between user groups and other levels of government to establish priorities for the physical requirements of the facility |
|  |  | 2.5 | Record all relevant information and keep up-to-date |
|  |  | 2.6 | Compare the results of the needs analysis with the aims, objectives, values and work environment required by the organisation to determine consistency |
|  |  | 2.7 | Determine initial siting of the facility based on outcomes of the negotiations and estimate and propose the budget for the new facility |
| 3 | Prepare a plan of the facility | 3.1 | Make decisions on the process to be followed for developing the facility |
|  |  | 3.2 | Undertake negotiations with relevant bodies regarding the acquisition of resources |
|  |  | 3.3 | Develop a financial plan for the facility taking into account financial constraints of user groups |
|  |  | 3.4 | Seek funds for the facility (if necessary) |
|  |  | 3.5 | Review initial requirements in light of the available funds and resources |
|  |  | 3.6 | Identify and prepare requirements for tender and brief as required |
| 4 | Negotiate a design brief | 4.1 | Base the brief on an analysis of need, constraints, available resources and policy |
|  |  | 4.2 | Ensure that the brief identifies the optimum location for the facility, completion date and the purposes for which it will be used |
|  |  | 4.3 | Demonstrate how the brief itemises all necessary requirements for the user group |
|  |  | 4.4 | Ensure that the brief itemises any aspects of health and safety which will have to be addressed |
|  |  | 4.5 | Demonstrate how the brief can be realised within available budgets and is acceptable to all interested parties |
|  |  | 4.6 | Carry out negotiations with sensitivity and in a way likely to maintain the goodwill of all those involved while obtaining value for money for the organisation |
| 5 | Work with others to finalise plans | 5.1 | Agree on a time scale and budget for the completion of plans |
|  |  | 5.2 | Correspond plans to the original brief with the constraints of budget and technical limitation |
|  |  | 5.3 | Demonstrate how plans meet with the agreement of any interested parties and are consistent with recognised standards |
|  |  | 5.4 | Ensure plans correspond to approved values and organisation policies and procedures |
|  |  | 5.5 | Carry out joint work in a manner which optimises available time and resources and fosters a collaborative working relationship |
|  |  | 5.6 | Ensure agreements reached include implementation plans at the necessary level of detail and are in line with known strategy |
|  |  | 5.7 | Maintain records of negotiations and agreements that are accurate, complete, legible and pass on to the appropriate authority |
|  |  | 5.8 | Obtain any planning and other required permissions necessary to carry out the work |
| 6 | Support others in realising the plans | 6.1 | Review and agree upon a time scale for completion of the project with all those involved |
|  |  | 6.2 | Establish and agree upon responsibilities for all aspects of the project |
|  |  | 6.3 | Establish and agree on means of checking progress and dealing with contingencies |
|  |  | 6.4 | Complete all aspects of project within own area of responsibility within schedule and budget |
|  |  | 6.5 | Take the necessary remedial action promptly in the event of over-runs, overspends or departures from the original plans |
| 7 | Develop management structures for the facility | 7.1 | Determine management structures which are appropriate to the purpose and use of the facility |
|  |  | 7.2 | Develop policy and procedures for the use of the facility in consultation with key user groups |
| 8 | Review and evaluate development of the facility | 8.1 | Undertake ongoing monitoring of the development process, consistent with agreed role of stakeholders, to ensure agreed user requirements are met |
|  |  | 8.2 | Review the development process and outcomes at the completion of the facility |
|  |  | 8.3 | Monitor the functionality of the facility regularly in consultation with key user groups |
| 9 | Check and approve the completed facility | 9.1 | Ensure the facility conforms to the original plans or variations approved by interested parties |
|  |  | 9.2 | Raise any concerns over discrepancies with the supplier for clarification and explanation |
|  |  | 9.3 | Ensure that the facility conforms to relevant standards and legislation |
|  |  | 9.4 | Ensure the facility is only accepted when all conditions have been met |

# Required Skills and Knowledge

Not applicable.

# Evidence Guide

Evidence Guide The Evidence Guide identifies the critical aspects, knowledge and skills to be demonstrated to confirm competence for this unit. This is an integral part of the assessment of competence and should be read in conjunction with the Range Statements

| Critical aspects of evidence to be considered | Assessment must confirm sufficient knowledge of processes involved in establishing the need for facilities and in planning and developing plans for facilities Assessment of performance should be over a period of time covering one category of facility development and all relevant associated categories from the remaining Range Statements that are applicable in the learners environment In particular, assessment must confirm the ability to determine user group needs and trends within the industry negotiate design briefs develop a tender brief cost a tender brief liaise with all relevant stakeholders establish budgets for the facility development respond to overspends and over - runs check completed work |
| --- | --- |
| Interdependent assessment of units | This unit must be assessed after attainment of competency in the following unit(s) SRXRES005B Achieve an efficient use of resources This unit must be assessed in conjunction with the following unit(s) Nil For the purpose of integrated assessment, this unit may be assessed in conjunction with the following unit(s) Nil |
| Required knowledge and skills | Required knowledge User group needs and techniques to identify and determine them Current service trends and developments Organisation strategic plan, aims and objectives Organisation priorities Organisation financial plan and methods of estimating costs Facility management Tender legislation and regulations, contractual obligations and relevant legislation Methods to develop and cost a brief Current recognised standards in relation to recreational facilities and sources of information on relevant national standards Methods of monitoring and evaluating progress Methods of establishing budgets within technical restraints and to work within allocated budgets and time scales Remedial action in the case of over - runs and overspends Required skills Consulting with various representatives Identification of sources of conflict and application of methods to overcome these Negotiation with stakeholders Ability to develop realistic action plans Mathematical assessment of tenders and budget Monitoring and assessing/reviewing Realistic and equitable allocation of responsibilities |
| Resource implications | Physical resources - assessment of this competency requires access to a work environment requiring facility development Human resources - assessment of this unit of competency will require human resources consistent with those outlined in the Assessment Guidelines. That is, assessors (or persons within the assessment team) must be competent in this unit but preferably be competent in the unit at the level above be current in their knowledge and understanding of the industry through provision of evidence of professional activity in the relevant area have attained the mandatory competency requirements for assessors under the Australian Quality Training Framework (AQTF) as specified in Standard 7.3 of the Standards for Registered Training Organisations |
| Consistency in performance | Due to issues such as dealing with the complexity of planning a facility, this unit of competency must be assessed over a period of time in order to ensure consistency of performance over the Range Statements and contexts applicable to establishing the need and requirements for facility development and planning and facilitating that development |
| Context for assessment | This unit of competency must be assessed in the context of a sport or recreation facility. For valid and reliable assessment the sport or recreation facility should closely replicate those found in the work environment. The facility should be safe with the hazards, circumstances and equipment likely to be encountered in a real workplace Assessment of this unit of competence will usually include observation of processes and procedures, oral and/or written questioning on required knowledge and skills and consideration of required attitudes Where performance is not directly observed and/or is required to be demonstrated over a "period of time" and/or in a "number of locations", any evidence should be authenticated by colleagues, supervisors, clients or other appropriate persons |

| KEY COMPETENCIES |
| --- |
| Collect, Analyse&Organise Information | Communicate Ideas&Information | Plan&Organise Activities | Work with Others&in Teams | Use Mathematical Ideas&Techniques | Solve Problems | Use Technology |
| 3 | 3 | 3 | 3 | 3 | 2 | 2 |
| These levels do not relate to the Australian Qualifications Framework. They relate to the seven areas of generic competency that underpin effective workplace practices. The three levels of performance (1, 2 and 3) denote the level of competency required to perform the task: Use routine approaches Select from routine approaches Establish new approaches Collecting, analysing and organising information - Collecting background information on identified user groups Communicating ideas and information - Negotiating with relevant bodies regarding the acquisition of resources Planning and organising activities - Planning the sequence of steps to finalise project Working with teams and others - Working with a range of people including contractors, local residents and user groups Using mathematical ideas and techniques - Calculating and monitoring budgets for project Solving problems - Dealing with budget/time over-runs Using technology - Using a project management software package to track project Please refer to the Assessment Guidelines for advice on how to use the Key Competencies. |

# Range Statement

Range Statements The Range Statements provide advice to interpret the scope and context of this unit of competence, allowing for differences between enterprises and workplaces. The Range Statements relate to the unit as a whole and helps facilitate holistic assessment. In addition, the following variables may be present for this particular unit of competency

| RANGE STATEMENT | CATEGORIES |
| --- | --- |
| Development of facilities | [one category] may include new major community facility small community centre renovation to existing facility or structure extensions to existing facility or structure |
| Information | [one category] sources surveys written/published material interviews or meetings |
| Legislation | [all categories] State/Territory statutory requirements local laws, by - laws, ordinances and policy |
| Organisation policies and procedures | [all categories] criteria for use and priority access fee structures opening hours |
| Parties | [five categories] to be negotiated with suppliers architects planners potential users local residents engineers consultants managers to work with suppliers architects planners potential users local residents managers |
| Physical requirements | [four categories] storage layout loud/quiet areas wet/dry areas clean/dirty areas disabled access equipment specific to technical requirements of controlling bodies, eg, international/national sporting organisations |
| Process | [one category] order of tender/design/costing/approvals when/whether to appoint architects/builders |
| Relevant bodies | [one category] government departments developers community groups |
| Requirements | [all categories] management structure and auspice |
| Resources | [two categories] land building equipment |
| Siting of the facility | [all categories] takes into consideration local/regional facility transport routes topography nature of neighbourhood/facility |

| Stakeholders | [all categories] users/clients organisation staff elected members other interested parties government departments |
| --- | --- |
| Tenders and briefs | [all categories] decisions on layout/allocation of funds in design process involvement in selection for brief and tender |
| Work environment | [all categories] varies with respect to size of the organisation location organisation structure nature of the service provided resources available |

# Unit Sector(s)

Not applicable.