# TLIL4069 Plan and coordinate protection for multiple worksites within limits of a work on track authority

Release: 3

TLIL4069 Plan and coordinate protection for multiple worksites within limits of a work on track authority

# Modification History

Release 3. This is the third release of this unit of competency in the TLI Transport and Logistics Training Package: Minor statement changes in Performance Evidence Minor statement changes in Knowledge Evidence.

Release 2. This is the second release of this unit of competency in the TLI Transport and Logistics Training Package: PC 2.3 minor words added Minor statement changes in Assessment Conditions.

Release 1. This is the first release of this unit of competency in the TLI Transport and Logistics Training Package.

# Application

This unit involves the skills and knowledge required to plan and coordinate worksite protection for multiple worksites within the limits of a work on track authority. It includes identifying protection requirements for multiple worksites, establishing protection of multiple worksites and removing protection arrangement for multiple work groups. The track protection requirements may involve long-term planning and consultation with a number of stakeholders. People achieving competence in this unit will need to fulfil the applicable state/territory legislated rail safety requirements and to comply with relevant codes of practice and/or guidelines. The unit includes the application of Rail Infrastructure Manager rules, procedures and protocols for rail safety but does not include the implementation of worksite protection. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Not applicable.

# Competency Field

L – Resource Management

# Unit Sector

Rail sector.

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Identify protection requirements for multiple worksites | 1.1 | Nature and complexity of work to be performed within multiple worksites are identified |
|  |  | 1.2 | Hazards are identified, risks are assessed and control measures implemented |
|  |  | 1.3 | Worksite safety plan is developed in accordance with rules and procedures |
|  |  | 1.4 | Personnel and other resources required to undertake protection activities are identified in accordance with worksite protection plan |
| 2 | Establish protection of multiple worksites | 2.1 | Detailed information on protection arrangements is provided to appropriate personnel and issues raised are clarified and/or confirmed |
|  |  | 2.2 | Worksite protection plan is maintained to ensure protection is implemented correctly |
|  |  | 2.3 | Communication links with appropriate personnel are established and maintained |
|  |  | 2.4 | Rail movements through multiple work areas are coordinated |
|  |  | 2.5 | Establishment and removal of worksites is coordinated within work on track authority limits |
|  |  | 2.6 | Worksite protection is deployed and removed in accordance with rules and procedures |
|  |  | 2.7 | Documentation is completed and maintained for worksite protection for the duration of the work on track authority |
| 3 | Remove protection arrangements for multiple work groups | 3.1 | Notification of completed works and assurance that track is safe for passage of rail traffic is received from all protection officers in accordance with workplace procedures |
|  |  | 3.2 | Protection arrangements are removed from each worksite in accordance with workplace procedures |
|  |  | 3.3 | Actions are documented in accordance with workplace procedures |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions can be found in the TLI Transport and Logistics Training Package Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to TLIL4069A Plan and coordinate protection for multiple worksites within limits of a work on track authority.

# Links

Companion Volume Implementation Guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=df441c6e-213d-43e3-874c-0b3f7036d851

Assessment Requirements for TLIL4069 Plan and coordinate protection for multiple worksites within limits of a work on track authority

# Modification History

Release 3. This is the third release of this unit of competency in the TLI Transport and Logistics Training Package: Minor statement changes in Performance Evidence Minor statement changes in Knowledge Evidence.

Release 2. This is the second release of this unit of competency in the TLI Transport and Logistics Training Package: PC 2.3 minor words added Minor statement changes in Assessment Conditions.

Release 1. This is the first release of this unit of competency in the TLI Transport and Logistics Training Package.

# Performance Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements and performance criteria on at least one occasion and include: analysing nature and complexity of a work program analysing track work activities for complexity applying relevant system of safeworking, including workplace procedures communicating effectively with individuals and work groups completing work on track authority documentation developing a worksite protection plan for multiple worksites within limits of a work on track authority explaining plan to relevant stakeholders and appropriate personnel explaining variations to plan that may need to be negotiated following Rail Infrastructure Manager workplace policies, procedures, rules and protocols fulfilling worksite permits identifying job hazards and taking required actions to minimise, control or eliminate identified hazards identifying unsafe situations and emergencies managing a worksite protection plan with multiple worksites within limits of a work on track authority using appropriate personal protective equipment (PPE) in accordance with Rail Infrastructure Manager requirements.

# Knowledge Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements and performance criteria and include knowledge of: operational communications protocols and systems Rail Infrastructure Manager policies, procedures, rules and protocols for identified unsafe situations or emergencies for multiple worksites within limits of a Work On Track Authority rail terminology as defined by the relevant Rail Infrastructure Manager system relevant rail danger zones track possession documentation track work authority types of track protection and system of safeworking worksite protection plans.

# Assessment Conditions

Assessors must hold credentials specified within the Standards for Registered Training Organisations current at the time of assessment. Assessment must satisfy the Principles of Assessment and Rules of Evidence and all regulatory requirements included within the Standards for Registered Training Organisations current at the time of assessment. Assessment must occur in workplace operational situations or, where this is not available, in simulated workplace operational situations that replicate rail corridor workplace conditions. Assessment processes and techniques must be appropriate to the language, literacy and numeracy requirements of the work being performed and the needs of the candidate. Resources for assessment must include access to: a range of relevant exercises, case studies and/or simulations relevant and appropriate materials, tools, equipment and PPE currently used in industry applicable documentation and terminology as defined by the relevant Rail Infrastructure Manager system of safeworking including workplace procedures, regulations, rules and codes of practice.

# Links

Companion Volume Implementation Guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=df441c6e-213d-43e3-874c-0b3f7036d851