# TLIP0008 Implement and monitor logistics planning and processes

Release: 1

TLIP0008 Implement and monitor logistics planning and processes

# Modification History

Release 1. This is the first release of this unit of competency in the TLI Transport and Logistics Training Package.

# Application

This unit involves the skills and knowledge required to implement and monitor logistics planning and processes. It includes planning an efficient logistics operation, developing a contingency management strategy, producing operational schedules, and monitoring and coordinating systems for logistics operations. The unit generally applies to those who provide leadership of others individually or in teams. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Not applicable.

# Competency Field

P – Administration and Finance.

# Unit Sector

Not applicable.

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Plan efficient logistics operations | 1.1 | Relevant legislation, codes and workplace policies and procedures for logistics operations are identified |
|  |  | 1.2 | Specifications and requirements for task outcomes are obtained, interpreted, clarified, as required, and applied to the development of a work plan |
|  |  | 1.3 | Preliminary schedules are matched against operational capacity and capability of available transport systems, equipment and staff |
|  |  | 1.4 | Strategies to address identified deficiencies in operational capability and availability are undertaken in accordance with workplace procedures |
| 2 | Develop contingency management strategies | 2.1 | Typical problems that may arise with logistics operations are identified and strategies for dealing with them are determined |
|  |  | 2.2 | Contingency management strategies for identified issues/incidents are established and evaluated |
| 3 | Produce operation schedules for logistics | 3.1 | Resources are arranged in association with relevant stakeholders to meet the operational schedules, policies and procedures |
|  |  | 3.2 | Relevant legislation, codes and workplace policies and procedures are accounted for in operational schedule |
|  |  | 3.3 | Relevant scheduling records are stored in accordance with workplace policies and procedures |
| 4 | Monitor and coordinate systems for logistics operations | 4.1 | Outcomes are checked and compared with planned objectives, task instructions and specifications to ensure all requirements are met |
|  |  | 4.2 | Non-compliance with relevant legislation, codes and workplace policies and procedures are identified and appropriate action is initiated to report and rectify identified problems |
|  |  | 4.3 | Stakeholder concerns and suggestions for service improvements are acted on, as required |
|  |  | 4.4 | Changes in legislation, codes and workplace policies and procedures are followed |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions can be found in the TLI Transport and Logistics Training Package Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to TLIP4013 Implement and monitor logistics planning and process.

# Links

Companion Volume Implementation Guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=df441c6e-213d-43e3-874c-0b3f7036d851