# TLIX4016 Implement and monitor materiel sustainment plans

Release: 1

TLIX4016 Implement and monitor materiel sustainment plans

# Modification History

Release 1. This is the first release of this unit of competency in the TLI Transport and Logistics Training Package.

# Application

This unit involves the skills and knowledge required to implement and monitor materiel sustainment plans and associated subordinate plans in accordance with relevant organisational policy and procedures. This unit was developed for materiel sustainment specialists working within materiel logistics but is applicable to individuals in broader logistics roles. Typically these individuals work independently or as part of a team under direct and/or indirect supervision, use discretion and judgement, and take responsibility for the quality of their outputs. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Not applicable.

# Competency Field

X – Logistics

# Unit Sector

Not applicable.

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Identify requirements for providing materiel sustainment plans | 1.1 | Sources of information relevant to materiel sustainment plans are identified and relevant information is obtained in accordance with organisational policy and procedures |
|  |  | 1.2 | Currency of information is reviewed and documented in accordance with organisational policy and procedures |
|  |  | 1.3 | Materiel sustainment plans are assessed against reviewed information |
| 2 | Implement materiel sustainment plans | 2.1 | Performance indicators and other criteria for measuring achievement are developed |
|  |  | 2.2 | Materiel sustainment risks and impacts relevant to the plan are identified, reported and managed |
|  |  | 2.3 | Materiel sustainment plans are implemented in accordance with organisational policy and procedures |
|  |  | 2.4 | Participation and contribution to materiel sustainment activities is established and maintained in accordance with schedule |
| 3 | Monitor and report on materiel sustainment plans implementation | 3.1 | Materiel sustainment plans are monitored and regularly reviewed in accordance with organisational policy and procedures |
|  |  | 3.2 | Plans are amended and documented in accordance with organisational policy and procedures |
|  |  | 3.3 | Performance measures are monitored to ensure they address all key aspects of organisational performance and meet stakeholder requirements |
|  |  | 3.4 | Performance data is analysed on a regular basis in terms of indicators and compliance with organisational policy and procedures |
|  |  | 3.5 | Strategic performance is reported to all stakeholders in a transparent manner in accordance with compliance requirements |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment.

Non-essential conditions can be found in the Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to TLIX4016A Implement and monitor materiel sustainment plans.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=df441c6e-213d-43e3-874c-0b3f7036d851