# TLIX4022 Implement and monitor configuration management plans

Release: 1

TLIX4022 Implement and monitor configuration management plans

# Modification History

Release 1. This is the first release of this unit of competency in the TLI Transport and Logistics Training Package.

# Application

This unit involves the skills and knowledge required to implement and monitor configuration management plans in accordance with relevant organisational policy and procedures It includes adjusting current and future activity, amending plans, acquiring resources, liaising with stakeholders and providing associated reports. This unit was developed for configuration management specialists working within materiel logistics but is applicable to individuals in broader logistics roles. Typically these individuals work independently or as part of a team under direct and/or indirect supervision, use discretion and judgement, and take responsibility for the quality of their outputs. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Not applicable.

# Competency Field

X – Logistics

# Unit Sector

Not applicable.

# Elements and Performance Criteria

| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| --- | --- | --- | --- |
| 1 | Identify requirements for providing configuration management | 1.1 | Sources of information relevant to configuration management plans are identified and relevant information is obtained in accordance with organisational policy and procedures |
|  |  | 1.2 | Currency of information is reviewed and documented in accordance with organisational policy and procedures |
|  |  | 1.3 | Configuration management plans are assessed against reviewed information |
| 2 | Implement configuration management plans | 2.1 | Performance indicators and other criteria for measuring achievement are implemented |
|  |  | 2.2 | Configuration management risks and impacts relevant to plans are identified, reported and managed |
|  |  | 2.3 | Configuration management plans are implemented in accordance with organisational policy and procedures |
|  |  | 2.4 | Participation and contribution to configuration management activities is established and maintained in accordance with plans |
| 3 | Monitor and report on implementation of configuration management plans | 3.1 | Configuration management plans are monitored and regularly reviewed in accordance with organisational policy and procedure |
|  |  | 3.2 | Plans are amended and documented in accordance with organisational policy and procedures |
|  |  | 3.3 | Performance measures are monitored to ensure they address all key aspects of organisational performance and meet stakeholder interests |
|  |  | 3.4 | Performance data is analysed on a regular and planned basis, in terms of indicators and compliance with organisational policy and procedures |
|  |  | 3.5 | Performance is reported to all stakeholders in a transparent manner in accordance with compliance requirements |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment.

Non-essential conditions can be found in the Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to TLIX4022A Implement and monitor configuration management plans.

# Links

Companion Volume implementation guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=df441c6e-213d-43e3-874c-0b3f7036d851