# TLIR5005A Manage a contract

Release 2

TLIR5005A Manage a contract

# Modification History

Release 2. This is the second release of this unit in the TLI10 Transport and Logistics Training Package Version 4.0.

In Release 2 renumbering of the Elements and Performance Criteria were corrected.

Release 2 is equivalent to the previous release.

# Unit Descriptor

This unit involves the skills and knowledge required to manage a contract. It includes confirming contract requirements; establishing a contract management system; and monitoring and evaluating the contract. Licensing, legislative, regulatory or certification requirements are applicable to this unit.

# Application of the Unit

Work may be undertaken in various contexts within the transport and distribution industry.

The unit generally applies to those who provide leadership of others individually or in teams.

This unit is normally packaged at AQF V or above.

# Licensing/Regulatory Information

Refer to Unit Descriptor.

# Pre-Requisites

Nil.

# Employability Skills Information

This unit contains employability skills.

# Elements and Performance Criteria Pre-Content

| Elements describe the essential outcomes of a unit of competency. | Performance criteria describe the required performance needed to demonstrate achievement of the element. Assessment of performance is to be consistent with the evidence guide. |
| --- | --- |

# Elements and Performance Criteria

| 1 | Confirm contract requirements | 1.1 | Consult relevant parties to identify their requirements of the contract |
| --- | --- | --- | --- |
|  |  | 1.2 | Identify special provisions needed |
|  |  | 1.3 | Identify whether the contract is straightforward or whether specialist legal advice is needed and obtain advice where required |
|  |  | 1.4 | Contract specifications clearly identify the outcomes and measures required in the key performance areas |
|  |  | 1.5 | Relationship with contractor is managed in accordance with organisational policy and procedures |
| 2 | Establish contract management system | 2.1 | Effective communication/information strategies are established |
|  |  | 2.2 | Dispute and complaint system is established according to organisational policy and procedures |
|  |  | 2.3 | Consistent and accurate records of contract progress are maintained |
|  |  | 2.4 | Management strategy is documented, monitored for effectiveness and adapted as necessary during the life of the contract |
| 3 | Monitor contract | 3.1 | Regular inspections of contract services are undertaken to ensure compliance with specifications |
|  |  | 3.2 | Regular planned progress meetings are conducted and documented between all contract personnel to ensure problems are identified and resolved early and documented |
|  |  | 3.3 | Variations between the specified scope of services and the contract are identified and documented and relevant personnel are notified without delay |
|  |  | 3.4 | Contract costs are monitored on a regular basis to ensure that the service is carried out within financial and contractual requirements |
|  |  | 3.5 | Payments for contract services are authorised in accordance with the conditions of contract and organisation's contract administrative system |
| 4 | Evaluate the contract | 4.1 | Evaluation of contract performance is undertaken relative to planned performance measures and in consultation with stakeholders and suppliers |
|  |  | 4.2 | Conclusions are detailed against agreed criteria and a complete picture of performance of the supplier, the organisation's procurement processes and value for money is provided |
|  |  | 4.3 | Evaluation is documented in accordance with organisational requirements to assist improvement in future procurement activities |
|  |  | 4.4 | Relevant parties are advised of evaluation outcomes in a timely manner in accordance with organisational guidelines |

# Required Skills and Knowledge

This section describes the knowledge and skills required for this unit.

Required knowledge:

Relevant sections of national and state or territory regulatory requirements and codes of practice related to procurement, including law of contract, trade practices law and commercial law to a level sufficient to be able to manage the performance of a contractor

Purchasing policies and practices of the organisation

Whole-of-life considerations

Disposals considerations

Procedures for acceptance of goods or services

Procurement approval processes

Sufficient knowledge of finance to be able to manage a contract including negotiating price variations during the contract

Performance management to be able to identify and manage compliance with the contract

Confidentiality issues in relation to contracted services such as intellectual property

Negotiation practice in procurement, including legal aspects

Ethical issues

Equal employment opportunity and anti-discrimination law

Financial and accounting issues relevant to the contract.

Procedures for operating electronic communications equipment

Requirements for completing relevant documentation

Code of practice for working collaboratively with others

Required skills:

Communicate effectively with others when managing a contract

Read and interpret instructions, procedures, information and the contract itself

Interpret and follow operational instructions and prioritise work

Complete documentation related to contract management, including reports relevant to deliverables of stages and completion

Operate electronic communication equipment to required protocol

Work collaboratively with others

Adapt appropriately to cultural differences in the workplace, including modes of behaviour and interactions with others

Negotiate solutions to problems as they arise during the management timeframe of the contract

Modify activities depending on differing operational contingencies, risk situations and environments and negotiate those modifications where necessary with the contractor or agent

Monitor work activities in terms of planned schedule

# Evidence Guide

| The evidence guide provides advice on assessment and must be read in conjunction with the performance criteria, required knowledge and skills, the range statement and the assessment guidelines for this Training Package. |  |
| --- | --- |
| Critical aspects for assessment and evidence required to demonstrate competency in this unit | The evidence required to demonstrate competency in this unit must be relevant to and satisfy all of the requirements of the elements and performance criteria of this unit and include demonstration of applying: the underpinning knowledge and skills relevant legislation and workplace procedures other relevant aspects of the range statement |
| Context of and specific resources for assessment | Performance is demonstrated consistently over a period of time and in a suitable range of contexts Resources for assessment include: a range of relevant exercises, case studies and/or other simulated practical and knowledge assessment, and/or access to an appropriate range of relevant operational situations in the workplace In both real and simulated environments, access is required to: relevant and appropriate materials and equipment, and applicable documentation including workplace procedures, regulations, codes of practice and operation manuals |
| Method of assessment | Assessment of this unit must be undertaken by a registered training organisation As a minimum, assessment of knowledge must be conducted through appropriate written/oral tests Practical assessment must occur: through activities in an appropriately simulated environment at the registered training organisation, and/or in an appropriate range of situations in the workplace |

# Range Statement

| The range statement relates to the unit of competency as a whole. It allows for different work environments and situations that may affect performance. |  |
| --- | --- |
| Disputes and complaints may include disputes over: | requirements delivery schedules price changes extensions to scope additional tasking payment schedules |
| Depending on the organisation concerned, workplace procedures may be called: | standard operating procedures (SOPs) company procedures enterprise procedures organisational procedures established procedures |
| Communication in the work area may include: | phone electronic data interchange (EDI) fax email internet RF systems oral, aural or signed communications |
| Consultative processes may involve: | other employees and supervisors relevant authorities legal or other expert advisers |
| Documentation and records may include: | relevant legislation, regulations and codes of practice related to procurement and contracted services relevant OH&S and environmental protection regulations, if applicable organisation's policies and procedures on procurement and contracted services contract schedules, specifications and related documentation quality assurance procedures relevant Australian Standards and certification requirements where these apply to the contracted services |
| Applicable legislation and regulations may include: | relevant sections of national and state or territory regulatory requirements and codes of practice related to procurement, including trade practices law, law of contract, commercial law and fair trading legislation |

# Unit Sector(s)

Not Applicable.

# Competency Field

R - Contract Procurement