# TLIX5012A Develop and review materiel sustainment plans

Release: 1

TLIX5012A Develop and review materiel sustainment plans

# Modification History

Not Applicable

# Unit Descriptor

| Unit Descriptor | This unit involves the skills and knowledge required to develop and review materiel sustainment plans and associated subordinate plans to ensure efficient and effective delivery of materiel sustainment across the materiel and materiel system life cycle. The materiel sustainment plans document how the materiel or materiel system will be supported to ensure they meet the stated capability requirement. There are no specific licensing or certification requirements applicable to this unit. |
| --- | --- |

# Application of the Unit

| Application of the Unit | This unit was developed for materiel sustainment specialists working within materiel logistics but is applicable to any individual in broader logistic roles. Typically these individuals must demonstrate the ability to work independently or as part of a team under direct and/or indirect supervision, use discretion and judgement, and take responsibility for the quality of their outputs. All activities are carried out in accordance with relevant organisational policy and procedures. |
| --- | --- |

# Licensing/Regulatory Information

Refer to Unit Descriptor

# Pre-Requisites

Not Applicable

# Employability Skills Information

| Employability Skills | This unit contains employability skills. |
| --- | --- |

# Elements and Performance Criteria Pre-Content

| Elements describe the essential outcomes of a unit of competency. | Performance criteria describe the required performance needed to demonstrate achievement of the element. Assessment of performance is to be consistent with the evidence guide. |
| --- | --- |

# Elements and Performance Criteria

| ELEMENT | PERFORMANCE CRITERIA |
| --- | --- |
| 1 Identify materiel sustainment requirements | 1.1 Materiel sustainment planning requirements are identified in accordance with organisational policy and procedures 1.2 Sources of information relevant to materiel sustainment are identified and accessed in accordance with organisational policy and procedures 1.3 Standards and legislation applicable to materiel sustainment are identified and accessed 1.4 Specific materiel sustainment requirements are assessed against available information 1.5 Costing analysis of requirements is coordinated in accordance with organisational policy and procedures |
| 2 Prepare materiel sustainment plans | 2.1 Organisational policy and procedures relevant to materiel sustainment requirements are identified and interpreted 2.2 Stakeholder consultation is conducted in accordance with relevant organisational policy and procedures 2.3 Materiel sustainment plans are developed in accordance with legislative requirements and organisational policy and procedures 2.4 Materiel sustainment plans are promulgated in accordance with organisational policy and procedures |
| 3 Review materiel sustainment plans | 3.1 Materiel sustainment plans are reviewed in accordance with relevant organisational policy and procedures 3.2 Required changes to materiel sustainment plans are identified and prepared in accordance with relevant organisational policy and procedures 3.3 Amendments to materiel sustainment plans are prepared and promulgated to relevant stakeholders or personnel in accordance with relevant organisational policy and procedures |

# Required Skills and Knowledge

REQUIRED KNOWLEDGE AND SKILLS

This describes the essential knowledge and skills and their level required for this unit.

Required knowledge:

Codification and cataloguing processes

Configuration management

Contract management

Industrial base capability

Legislative and regulatory environment as it pertains to materiel logistics

Costing analysis which may include life cycle costing

Logistics governance

Logistics support analysis principles and processes

Materiel sustainment

Organisational policy and procedures

Organisational role relevant to materiel sustainment

Performance measurement

Planning processes

Procurement

Product knowledge related to systems and/or equipment in service in the organisation

Safety, legislative and statutory requirements including environmental, sustainability issues relevant to materiel sustainment

Supply chain

Technical regulatory framework

Required skills:

Apply materiel sustainment and project management knowledge in developing a plan

Consult and negotiate with stakeholders (both internal and external) and resolve any potential areas of conflict or concern to ensure that overall objectives are achieved

Demonstrate an understanding of the strategic objectives of the organisation and identify long-term factors and external considerations that need to be taken into consideration when planning for materiel sustainment

Display insight into how industry operates and the drivers that influence their dealings

Display resilience by continuing to move forward despite criticism or setbacks

Draw on information from a variety of sources using research, analysis and judgement to determine where internal and external factors impact on materiel sustainment requirements, and adjust planning accordingly

Identify the relationship between organisational goals and recognise how own work contributes to the achievement of those goals

Undertake performance measurement to enable objectives to be measured against defined parameters

Use appropriate information technology and software

# Evidence Guide

| EVIDENCE GUIDE |  |
| --- | --- |
| The evidence guide provides advice on assessment and must be read in conjunction with the performance criteria, required knowledge and skills, the range statement and the assessment guidelines for this Training Package. |  |
| Critical aspects for assessment and evidence required to demonstrate competency in this unit | Assessment must confirm the ability to: adhere to relevant occupational health and safety requirements analyse materiel sustainment requirements adjust plans as necessary to ensure effective and efficient performance initiate and efficiently monitor processes initiate any remedial action required Competency should be demonstrated over time and should be observed in a range of actual or simulated work contexts |
| Context of and specific resources for assessment | Competency should be assessed in the workplace or in a simulated workplace environment Access is required to: computer and relevant software legislation, guidelines, procedures and protocols relating to materiel sustainment plans workplace documentation |
| Method of assessment | Assessment of this unit must be undertaken by a registered training organisation Where possible, assessment should be supported by questions to assess required knowledge. Questioning techniques should suit the language and literacy levels of the candidate Assessment methods should reflect workplace demands such as literacy and the needs of particular groups Assessment methods suitable for valid and reliable assessment of this unit of competency may include a combination of methods such as: authenticated evidence from the workplace and/or training programs case studies demonstration feedback from supervisors and peers regarding the candidate's ability observation portfolios projects questioning reviews or reports prepared by the candidate scenarios simulation or role plays |

# Range Statement

| RANGE STATEMENT |  |
| --- | --- |
| The range statement relates to the unit of competency as a whole. It allows for different work environments and situations that may affect performance. |  |
| Materiel sustainment may include: | the management and provision of products and services needed to meet the preparedness and performance requirements of a materiel system from the time of acceptance into operational service until disposal at minimised life cycle cost. Material sustainment may also be referred to as asset management and includes components of: sustainment management, engineering support, maintenance support, supply support and planning for disposal and/or carrying out end of life tasks |
| Organisational policy and procedures may include: | Australian Standards international standards logistics support analysis principles and processes organisational instructions and standards |
| Sources of information may include: | conceptual documents contractors customers legislation managers peers plans policies publications reference material standards supervisors suppliers |
| Standards and legislation may include: | Australian Standards international standards organisational instructions and standards regulations related to such matters as export and import licensing, taxes and duties relevant federal, state and local government legislation and regulations including environmental, sustainability and certification requirements |
| Costing may include: | labour life cycle costs money outlay of expenditure resources time |
| Stakeholders may include: | capability manager contractors customers project managers regulators regulatory authorities subordinates supervisors suppliers team members |
| Materiel sustainment plans may include: | annual support plans disposal facilities in-service support plans system level sustainment plans technical data through life support plans training transitional plans |
| Promulgated may include: | authorised documented endorsed issued published |

# Unit Sector(s)

Not Applicable

# Competency Field

| Competency Field | X - Logistics |
| --- | --- |