# UEECO0001 Estimate electrotechnology projects

Release: 1

UEECO0001 Estimate electrotechnology projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package.

# Application

This unit involves the skills and knowledge required to estimate material and labour costs for competitive quotation/tenders for electrotechnology work exceeding $AUD20,000. It includes reading and understanding job specifications, adjusting for material take-offs, determining labour and site requirements, costing and documenting. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Not applicable

# Competency Field

Commercial

# Unit Sector

Electrotechnology

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Determine project scope | 1.1 | Work health and safety (WHS)/occupational health and safety (OHS) requirements and workplace procedures for a given work area are identified and applied |
|  |  | 1.2 | Hazards are identified, risks are assessed and control measures are implemented |
|  |  | 1.3 | Extent of the project is determined from design brief specifications, other relevant documentation and discussions with appropriate person/s |
|  |  | 1.4 | Estimated completion date is determined from design brief specifications, other relevant documentation and discussions with appropriate person/s |
|  |  | 1.5 | Project activities are planned to meet scheduled timeframes in consultation with relevant person/s |
| 2 | Estimate electrotechnology project | 2.1 | Material take-offs are determined accurately and checked against job specifications |
|  |  | 2.2 | Materials, labour and other costs are determined from relevant workplace documentation |
|  |  | 2.3 | Sources and availability of materials and human resources required for the electrotechnology project are determined in accordance with workplace procedures |
|  |  | 2.4 | Estimates are checked and revised for accuracy in costing against job specifications in consultation with relevant person/s |
|  |  | 2.5 | Unplanned events are responded to in accordance with workplace procedures |
| 3 | Document and submit quotation | 3.1 | Project estimates are documented in accordance with workplace procedures |
|  |  | 3.2 | Quotation is forwarded to relevant person/s within specified timeframe |
|  |  | 3.3 | Quotation documentation is filed in accordance with workplace policies and procedures |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions may be found in the UEE Electrotechnology Training Package Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to UEENEEC005B Estimate electrotechnology projects.

# Links

Companion Volume implementation guides are found in VETNet - - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6