# Assessment Requirements for UEEEC0047 Plan large electronic projects

Release: 1

Assessment Requirements for UEEEC0047 Plan large electronic projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package.

# Performance Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements, performance criteria and range of conditions on at least one occasion and include:

determining the project requirements accurately establishing a project budget developing effective workflow strategies documenting project plan proposal negotiating alterations to the proposed project plan successfully obtaining approval of the final plan dealing with unplanned events apply sustainable energy principles and practices applying relevant work health and safety (WHS)/occupational health and safety (OHS) requirements, including using of risk control measures.

# Knowledge Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements, performance criteria and range of conditions and include knowledge of:

large electronic project planning, including: purpose of project planning documents needed to plan a project factors influencing sequence and restraints of project activities critical path analysis encompassing: graphical representation methods methods of representing time/rates customer/client relations, including: purpose of critical path analysis essential data relational sequence of work activities graphical representation methods methods of representing time/rates monitoring methods electronic industry sector customs and practices, including: technical aspects of project planning and management encompassing: method of ensuring equipment meets specified performance requirements performance/cost-benefit analysis equipment procurement typical approaches to planning and management successful planning techniques best practice management methods and styles WHS/OHS enterprise responsibilities, including: provisions of relevant WHS/OHS legislation principles and practice of effective WHS/OHS management management arrangements relating to regulatory compliance enterprise hazards and risks, control measures and relevant expertise required characteristics and composition of workforce and their impact on WHS/OHS management relevance of enterprise management systems to WHS/OHS management analysis of working environment and design of appropriate WHS/OHS management systems analysis of relevant data and evaluation of WHS/OHS system effectiveness assess resources to establish and maintain WHS/OHS management systems relevant risk mitigation processes relevant workplace policies and procedures.

# Assessment Conditions

Assessors must hold credentials specified within the Standards for Registered Training Organisations current at the time of assessment. Assessment must satisfy the Principles of Assessment and Rules of Evidence and all regulatory requirements included within the Standards for Registered Training Organisations current at the time of assessment Assessment must occur in suitable workplace operational situations where it is appropriate to do so; where this is not appropriate, assessment must occur in simulated suitable workplace operational situations that replicate workplace conditions. Assessment processes and techniques must be appropriate to the language, literacy and numeracy requirements of the work being performed and the needs of the candidate. Resources for assessment must include access to: a range of relevant exercises, case studies and/or simulations relevant and appropriate materials, tools, equipment and personal protective equipment (PPE) currently used in industry resources that reflect current industry practices in relation to planning electronic projects applicable documentation, including workplace procedures, equipment specifications, regulations, codes of practice and operation manuals.

# Links

Companion Volume implementation guides are found in VETNet - - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6