# UEEEL0015 Manage large electrical projects

Release: 1

UEEEL0015 Manage large electrical projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package.

# Application

This unit involves the skills and knowledge required to manage large electrical projects. It includes identifying the scope of the project; managing safety, budget variation, personnel, resources and critical path timelines; and completing documentation. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

UEECD0007 Apply work health and safety regulations, codes and practices in the workplace

# Competency Field

Electrical

# Unit Sector

Electrotechnology

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Identify the scope of the project | 1.1 | Work health and safety (WHS)/occupational health and safety (OHS) processes and workplace procedures for a given work area are identified, obtained and applied |
|  |  | 1.2 | Project deliverables and budget are identified from project planning, relevant documentation and discussions with relevant person/s |
|  |  | 1.3 | Measurable outcomes are identified to evaluate the project on completion from project planning and relevant documentation |
|  |  | 1.4 | Plant, materials and skills required to meet project outcome are identified from project planning and relevant documentation |
|  |  | 1.5 | Processes and workplace procedures are developed for managing contract variations from discussions with relevant person/s and in accordance with contractual agreement |
| 2 | Manage project within scope | 2.1 | WHS/OHS requirements, workplace procedures and programs are implemented and monitored |
|  |  | 2.2 | Achievement of project outcomes is delegated to relevant person/s involved in the project |
|  |  | 2.3 | Risk events are identified and project plan strategies implemented to ensure the outcomes are achieved to a safety and quality standard in accordance with contractual agreement and workplace procedures |
|  |  | 2.4 | Procurement processes are monitored to ensure supply of plant and materials in accordance with workplace procedures |
|  |  | 2.5 | Project progress is monitored in accordance with schedule, quality requirements and budget |
|  |  | 2.6 | Conflict issues on worksite, between stakeholders, clients and regulators are identified and managed in accordance with workplace procedures |
|  |  | 2.7 | Variations are managed in accordance with workplace procedures and contractual agreement |
|  |  | 2.8 | Project records are maintained and progress reports written and forwarded to all relevant person/s |
| 3 | Complete project and relevant documentation | 3.1 | Project outcomes, plan, implemented risk strategies, contract variations, safety record and budget are evaluated in accordance with contractual agreement and workplace procedures |
|  |  | 3.2 | Project completion and acceptance is sought from relevant person/s with relevant documentation in accordance with workplace procedures |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions may be found in the UEE Electrotechnology Training Package Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to UEENEEG169A Manage large electrical projects.

# Links

Companion Volume implementation guides are found in VETNet - - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6

Assessment Requirements for UEEEL0015 Manage large electrical projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package.

# Performance Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements and performance criteria on at least one occasion and include:

establishing the scope of the project accurately ascertaining the input of a project developing effective management processes managing resources and variations effectively resolving conflicts adopting risk management strategies maintaining records and submitting progress reports meeting project outcomes dealing with unplanned events applying relevant work health and safety (WHS)/occupational health and safety (OHS) requirements, including using risk control measures completing project identifying plant, materials and skills for project.

# Knowledge Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements and performance criteria and include knowledge of:

electrical project management, including: defining project parameters encompassing: project scope project stakeholders and clients project phases and the relationship between phases time requirements and limitations resource requirements and limitations quality requirements and limitations time-management concepts and standard practices financial management encompassing: financial management concepts standard practices for managing project finances project budgets costs variations and estimations invoicing against project phases/deliverables acquittals quality management concepts and practices human resource management concepts and practices within a project communication management concepts and practices within a project risk management and contingencies encompassing: risk management concepts, including: internal risks external risks contingencies standard practices for managing risk within a project risk minimisation risk removal procurement management concepts and practices physical resource management concepts and practices relating to equipment, technology, information and facilities contracts encompassing: contract format contract content interpreting contract clauses legal obligations of contract parties working to contract specifications documentation accompanying contracts, such as schedules performance assessment and continuous improvement engineering ethics principles customer/client relations encompassing: importance of customer/client relations interpersonal skills that enhance customer/client relationships dispute resolution customer/client relations strategies electrical industry sector customs and practice encompassing: equipment procurement, cost-benefit analysis and performance testing typical approaches to planning and management successful planning techniques best practice management methods and styles problem-solving techniques relevant manufacturer specifications and operation instructions relevant plant, materials and skills relevant WHS/OHS legislated requirements relevant workplace documentation relevant workplace quality, instructions, policies and procedures.

# Assessment Conditions

Assessors must hold credentials specified within the Standards for Registered Training Organisations current at the time of assessment. Assessment must satisfy the Principles of Assessment and Rules of Evidence and all regulatory requirements included within the Standards for Registered Training Organisations current at the time of assessment. Assessment must occur in suitable workplace operational situations where it is appropriate to do so; where this is not appropriate, assessment must occur in simulated suitable workplace operational situations that replicate workplace conditions. Assessment processes and techniques must be appropriate to the language, literacy and numeracy requirements of the work being performed and the needs of the candidate. Resources for assessment must include access to: a range of relevant exercises, case studies and/or simulations relevant and appropriate materials, tools, facilities and equipment currently used in industry resources that reflect current industry practices in relation to managing electrical projects applicable documentation, including workplace procedures, equipment specifications, regulations, codes of practice and operation manuals.

# Links

Companion Volume implementation guides are found in VETNet - - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6