# UEEIC0049 Manage instrumentation and control projects

Release: 1

UEEIC0049 Manage instrumentation and control projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package.

# Application

This unit involves the skills and knowledge required to manage instrumentation and control projects. It includes managing safety, budget variation, personnel, resources and critical path timelines; implementing project plan strategies; identifying measurable outcomes; managing conflict; monitoring procurement and completing documentation. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

UEECD0007 Apply work health and safety regulations, codes and practices in the workplace

# Competency Field

Instrumentation & Control

# Unit Sector

Electrotechnology

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Determine scope of instrumentation and control project | 1.1 | Work health and safety (WHS)/occupational health and safety (OHS) processes and workplace procedures for a given work area are identified, obtained and applied |
|  |  | 1.2 | Project deliverables and budget are determined from project planning and/or relevant documentation and discussions with relevant person/s |
|  |  | 1.3 | Measurable outcomes are identified to evaluate project on completion from project planning and relevant documentation |
|  |  | 1.4 | Plant, materials and skills required to meet project outcome are determined from project planning and relevant documentation |
|  |  | 1.5 | Processes are developed to manage contract variations from discussions with relevant person/s in accordance with contractual agreement and workplace procedures |
| 2 | Manage project | 2.1 | WHS/OHS requirements, workplace procedures and programs are implemented and monitored |
|  |  | 2.2 | Achievement of project outcome is delegated to relevant person/s involved in project |
|  |  | 2.3 | Risk events are identified and project plan strategies implemented to ensure standard of quality outcomes are achieved in accordance with WHS/OHS requirements and contractual agreement |
|  |  | 2.4 | Procurement processes are monitored to ensure timely supply of plant and materials in accordance with workplace procedures and project plan |
|  |  | 2.5 | Project progress is monitored in accordance with schedule, quality requirements and budget |
|  |  | 2.6 | Conflict issues on worksite between stakeholders, clients and regulators are identified and managed in accordance with workplace procedures |
|  |  | 2.7 | Variations are managed in accordance with workplace procedures and project plan |
|  |  | 2.8 | Project records are maintained, progress reports written and forwarded to relevant person/s |
| 3 | Complete instrumentation and control project | 3.1 | Project outcomes are reviewed in accordance with project scope, implemented risk strategies, contract variations, safety record and budget |
|  |  | 3.2 | Project completion acceptance is sought from relevant person/s and handover documented in accordance with workplace procedure |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions may be found in the UEE Electrotechnology Training Package Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to UEENEEI134A Manage instrumentation and control projects.

# Links

Companion Volume implementation guides are found in VETNet - - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6