# UEEIC0050 Plan instrumentation and control projects

Release: 1

UEEIC0050 Plan instrumentation and control projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package.

# Application

This unit involves the skills and knowledge required to plan instrumentation and control projects. It includes applying critical path analysis; developing workflow strategies; and documenting, presenting and negotiating budgets and timelines. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

UEECD0007 Apply work health and safety regulations, codes and practices in the workplace

# Competency Field

Instrumentation & Control

# Unit Sector

Electrotechnology

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Prepare to plan project | 1.1 | Work health and safety (WHS)/occupational health and safety (OHS) processes and workplace procedures for a given work area are identified, obtained and applied |
|  |  | 1.2 | Techniques for project planning are reviewed and adopted in accordance with workplace procedures |
|  |  | 1.3 | Instrumentation and control project is determined from design brief specification and/or relevant documentation and in discussions with relevant person/s |
| 2 | Develop project plan proposal | 2.1 | Estimated plant, material, labour and relevant costs are sought and obtained from relevant person/s in accordance with workplace procedures |
|  |  | 2.2 | Project budget is determined from estimated plant, material, labour and relevant costs in accordance with workplace procedures |
|  |  | 2.3 | Critical path analysis is applied to developing workflow strategies |
|  |  | 2.4 | Sources and availability of materials and human resources required for project are determined in accordance with workplace procedures |
|  |  | 2.5 | Risk management strategies are sought and obtained in accordance with project plan |
|  |  | 2.6 | Project plan is reviewed against inputs and adjusted to rectify any anomalies |
|  |  | 2.7 | Project plan proposal is documented in accordance with workplace procedures |
| 3 | Obtain approval for project plan | 3.1 | Project plan is presented and discussed with relevant person/s |
|  |  | 3.2 | Alterations to the project plan from presentation/discussion are negotiated with relevant person/s in accordance with workplace procedure |
|  |  | 3.3 | Final project plan is documented and approval obtained from relevant person/s |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions may be found in the UEE Electrotechnology Training Package Companion Volume Implementation Guide.

# Unit Mapping Information

This unit replaces and is equivalent to UEENEEI135A Plan instrumentation and control projects.

# Links

Companion Volume implementation guides are found in VETNet - - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6