# UEERE0085 Plan renewable energy (RE) projects

Release: 1

UEERE0085 Plan renewable energy (RE) projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package. This unit replaces and is not equivalent to UEERE0044 Plan renewable energy (RE) projects. Modifications include: Significant amendments made to Elements and Performance Criteria Range of conditions updated Updates to performance and knowledge evidence requirements and CVIG content developed.

# Application

This unit involves the skills and knowledge required to plan a renewable energy (RE) project. It includes determining project requirements then developing and obtaining approval for a RE project plan. No licensing, legislative or certification requirements apply to this unit at the time of publication.

# Pre-requisite Unit

Not applicable

# Competency Field

Renewable Energy

# Unit Sector

Electrotechnology

# Elements and Performance Criteria

| ELEMENTS |  | PERFORMANCE CRITERIA |  |
| --- | --- | --- | --- |
| Elements describe the essential outcomes. |  | Performance criteria describe the performance needed to demonstrate achievement of the element. |  |
| 1 | Determine RE project requirements | 1.1 | Scope of the project is determined from relevant documentation and consultation with relevant person/s |
|  |  | 1.2 | Appropriate project planning tools, relevant standard enterprise project planning processes/techniques, any budgetary limitations and required project development cycle requirements and timeframes are identified |
|  |  | 1.3 | Relevant work health and safety (WHS)/occupational health and safety (OHS) processes and procedures are identified |
|  |  | 1.4 | Resources and stakeholders, and scope and scale of effort, required for RE project are identified |
| 2 | Develop RE project plan | 2.1 | Estimated plant, material, labour, lifecycle, and other costs are obtained from relevant person/s in accordance with workplace policies and procedures |
|  |  | 2.2 | Project budget is established from estimated plant, material, labour and other costs in accordance with workplace policies and procedures |
|  |  | 2.3 | Critical path analysis is applied to project planning |
|  |  | 2.4 | Sources and availability of materials, and human resources for the project are identified and engaged, in accordance with workplace policies and procedures |
|  |  | 2.5 | Technical specifications are prepared to meet project requirements and timeframes |
|  |  | 2.6 | Agreements with service providers and stakeholders are established in accordance with project budget, timeframes and requirements |
|  |  | 2.7 | Areas for potential overrun and resource complications are identified and are assessed for risks, in accordance with workplace procedures and project requirements |
|  |  | 2.8 | An integrated overview plan, including proposed performance measures is prepared and distributed for review by stakeholders |
|  |  | 2.9 | Project plan is reviewed against all inputs and adjusted to rectify any anomalies |
|  |  | 2.10 | Project plan is documented in accordance with workplace procedures and project requirements |
| 3 | Obtain approval for project plan | 3.1 | Project plan is presented and discussed with relevant person/s |
|  |  | 3.2 | Alterations to the project plan resulting from the presentation/discussion are negotiated with relevant person/s within constraints of workplace policies |
|  |  | 3.3 | Final project plan is documented, and approval obtained from relevant person/s |

# Foundation Skills

Foundation skills essential to performance are explicit in the performance criteria of this unit of competency.

# Range of Conditions

| Range is restricted to essential operating conditions and any other variables essential to the work environment. Non-essential conditions may be found in the UEE Electrotechnology Training Package Companion Volume Implementation Guide. |  |
| --- | --- |
| RE project must include: | engagement and management of multiple internal and external stakeholders involve multiple: technologies, or solution elements, or sites. |

# Unit Mapping Information

This unit replaces and is not equivalent to UEERE0044 Plan renewable energy (RE) projects.

# Links

Companion Volume Implementation Guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6

Assessment Requirements for UEERE0085 Plan renewable energy (RE) projects

# Modification History

Release 1. This is the first release of this unit of competency in the UEE Electrotechnology Training Package. This unit replaces and is not equivalent to UEERE0044 Plan renewable energy (RE) projects. Modifications include: Significant amendments made to Elements and Performance Criteria Range of conditions updated Updates to performance and knowledge evidence requirements and CVIG content developed.

# Performance Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements and performance criteria on at least two occasions and include:

applying relevant work health and safety (WHS)/occupational health and safety (OHS) requirements and workplace procedures and practices, including the use of risk control measures determining the project scope and requirements accurately establishing a project budget developing effective workflow strategies determining and sourcing material, equipment and human resource requirements determining and applying relevant risk management strategies developing and documenting the project plan obtaining approval of the final plan.

# Knowledge Evidence

Evidence required to demonstrate competence in this unit must be relevant to and satisfy all of the requirements of the elements and performance criteria and include knowledge of the following. The UEE Training Package Companion Volume Implementation Guide (CVIG) includes additional advice in Knowledge items which may assist with implementation.

project planning including: purpose of project planning documents needed to plan a project factors influencing sequence and restraints of project activities critical path project analysis including: purpose of critical path analysis essential data relational sequence of work activities time/resource charts methods of representing time/rates monitoring methods RE industry sector project planning and management customs and practices including: relevant technical aspects of RE equipment method of ensuring equipment meets specified performance requirements performance/cost-benefit analysis contractual requirements equipment procurement typical approaches to planning and management successful planning techniques best practice management methods and styles relevant manufacturer specifications WHS/OHS and enterprise responsibilities human and physical resource management concepts relevant workplace documentation, policies and procedures management arrangements relating to regulatory compliance.

# Assessment Conditions

Assessors must hold credentials specified within the Standards for Registered Training Organisations current at the time of assessment. Assessment must satisfy the Principles of Assessment and Rules of Evidence and all regulatory requirements included within the Standards for Registered Training Organisations current at the time of assessment. Assessment must occur in suitable workplace operational situations where it is appropriate to do so; where this is not appropriate, assessment must occur in suitable simulated workplace operational situations that replicate workplace conditions. Assessment processes and techniques must be appropriate to the language, literacy and numeracy requirements of the work being performed and the needs of the candidate. Resources for assessment must include access to: a range of relevant exercises, case studies and/or other simulations resources that reflect current industry practices in relation to planning RE projects applicable documentation, including workplace procedures, equipment specifications, regulations, codes of practice and operation manuals.

# Links

Companion Volume Implementation Guides are found in VETNet - https://vetnet.gov.au/Pages/TrainingDocs.aspx?q=b8a8f136-5421-4ce1-92e0-2b50341431b6